# FINAL REPORT

ORANGE COUNTRY TRANSPORTATION AUTHORITY

Freeway Service Patrol

Contract Number MS03059

Prepared for the Mobile Source Air Pollution Review Committee (MSRC) under the AB 2766 Discretionary Fund Work Program

November 21, 2006

# Acknowledgements

The Orange County Transportation Authority (OCTA, the Authority) expresses its gratitude to the Mobile Source Air Pollution Reduction Review Committee and staff for their funding and assistance in OCTA’s midday Freeway Service Patrol (FSP) project.  The Authority also acknowledges the energetic and invaluable assistance provided by the California Highway Patrol, Border Division, and the California Department of Transportation in establishing and ensuring the success of the project.

This report was submitted in fulfillment of AB 2766/MS03059, Freeway Service Patrol Expansion by the Orange County Transportation Authority under the partial sponsorship of the Mobile Source Air Pollution Reduction Review Committee (MSRC).  Work was completed as of January 31, 2006.

# Disclaimer

The statement and conclusions in this report are those of the contractor and not necessarily those of the Mobile Source Air Pollution Reduction Review Committee (MSRC) or the South Coast Air Quality Management District (SCAQMD).  The mention of commercial products, their sources or their uses in connection with material reported herein is not be construed as either an actual or implied endorsement of such products.

# Scope, Purpose and Background

The Authority along with the California Department of Transportation and the California Highway Patrol operates FSP on all Orange County freeways.  Direct service is provided by four private towing companies under contract to OCTA.  FSP tow trucks assist stranded motorists by making minor repairs or supplying a free gallon of gasoline.  If a vehicle cannot be made operable within ten minutes of the tow truck’s arriving on scene, the tow truck driver tows the inoperable vehicle off the freeway.  These services reduce freeway congestion and corresponding emissions of pollutants.

Normal service hours prior to the subject project were limited to two daily shifts, the first from 5:30 a.m. to 9:30 a.m. and the second from 3:00 p.m. to 7:00 p.m.  The shifts operate Monday through Friday on 35 beats.  A beat is made up of one or more contiguous segments of freeway.  In Orange County, one tow truck is assigned to each of the 35 beats per shift.

With the announcement of the MSRC grant in 2003, OCTA conferred with CHP and Caltrans and prepared a proposal for introducing midday FSP service in selected locations.  Upon approval of the project from MSRC, OCTA used the funds supplied by the grant along with a 33-percent local match (25-precent share) to initiate the project.  Beginning on December 1, 2003, midday service began operating from 10:00 a.m. to 2 p.m., Monday through Friday on five beats.  The midday beats were separately defined from the 35 peak-hour beats.  While peak hour beats are laid out linearly along freeways, the five midday beats were centered on freeway interchanges.  The beats were defined from exit to exit on each freeway segment that converges on the five interchanges.  The beats are described in Table 1 below.

Table 1

Beat Descriptions

| Beat | ### Description | Beat Length (Centerline miles) |
| --- | --- | --- |
| 6a | Interchange of I-5 from Katella Avenue to Grand Avenue, SR-57 Ball Road to the SR 22/I-5 interchange and SR-22 from Bristol Street/LaVeta Street to Grand Avenue/Glassell Street. | 8.75 miles |
| 6b | SR-22 from Grand Avenue/Glassell Street to the SR-55/SR-22 interchange, I-5 from Newport Avenue to Grand Avenue, and SR-55 from McFadden Street to Chapman Avenue. | 9.4 miles |
| 9a | Interchange of I-5 from Beach Boulevard to Brookhurst and SR-91 from Beach Boulevard to Brookhurst Boulevard. | 3.6 miles |
| 9b | SR-57 from Lincoln Avenue to Orangethorpe Avenue and SR-91 from State College Boulevard to Kraemer Boulevard/Glassell Street. | 3.75 miles |
| 14a | I-405 from Fairview Road to MacArthur Boulevard, SR-73 from Fairview Road to Jamboree Road, and SR-55 from MacArthur Boulevard to Fair Drive. | 10.75 miles |
|  | Total | 36.25 miles |

# Discussion of Benefits

OCTA extended contracts with existing tow truck service providers to carry out the midday service.  The CHP supervised the service in the field.  Caltrans tracked and reported the number of assists by beat by month.  During the grant period, the midday service logged 10,553 assists.

# Results – Number of Assists

The number of assists is shown by beat and by calendar period in Table 2 on the following page.

Table 2

Orange County MSRC-funded FSP Activity by Beat

# Results – Emissions Benefits

# Daily and annual air quality benefits for the midday service are shown in Table 3.  PATH at the University of California Berkeley calculated the benefits using data reported by tow trucks assigned to the beats.  .

Table 3

Orange County MSRC-Emissions Benefits by Beat

| Beat | Daily | Annual |
| --- | --- | --- |
| 6a |  |  |
| Delay (vehicle hours) | 23.66 | 5,868 |
| Fuel consumption (gals) | 35.69 | 8,852 |
| Emissions |  |  |
| ROG (kg/day, kg/year) | 3.54 | 878 |
| CO (kg/day, kg/year) | 0.15 | 37 |
| NOx (kg/day, kg/year) | 0.69 | 172 |
| 6b |  |  |
| Delay (vehicle hours) | 20.48 | 5,080 |
| Fuel consumption (gals) | 30.90 | 7,662 |
| Emissions |  |  |
| ROG (kg/day, kg/year) | 3.06 | 760 |
| CO (kg/day, kg/year) | 0.13 | 32 |
| NOx (kg/day, kg/year) | 0.60 | 149 |
| 9a |  |  |
| Delay (vehicle hours) | 73.29 | 18,175 |
| Fuel consumption (gals) | 110.55 | 27,416 |
| Emissions |  |  |
| ROG (kg/day, kg/year) | 10.96 | 2,719 |
| CO (kg/day, kg/year) | 0.46 | 114 |
| NOx (kg/day, kg/year) | 2.15 | 533 |
| 9b |  |  |
| Delay (vehicle hours) | 14.10 | 3,497 |
| Fuel consumption (gals) | 21.27 | 5,275 |
| Emissions |  |  |
| ROG (kg/day, kg/year) | 2.11 | 523 |
| CO (kg/day, kg/year) | 0.09 | 22 |
| NOx (kg/day, kg/year) | .41 | 103 |
| 14a |  |  |
| Delay (vehicle hours) | 16.55 | 4,105 |
| Fuel consumption (gals) | 24.97 | 6,192 |
| Emissions |  |  |
| ROG (kg/day, kg/year) | 2.48 | 614 |
| CO (kg/day, kg/year) | 0.10 | 26 |
| NOx (kg/day, kg/year) | 0.49 | 120 |

# Results – Continued

# While midday service activity supported by grant funding ended on January 6, 2006, OCTA continues to operate the midday service, using other funding sources.

# List of Inventions Reported and Published

None.

# Appendices

None.